# Project Specification

1.	Basic Details

| Student Name: | The Invisible Man |
| --- | --- |
| Draft Project Title: | Corporate Anti-Virus for PC’s |
| Course and Year: | Bsc Computer Science Year 4 |
| Project Supervisor: | University of Portsmouth |

2.	Outline of Project Environment

The information within the project is aimed at company technical support staff to provide reasonable solutions that save time and money in the event of a computer virus outbreak. This could apply to new or existing companies that use computer technology as part of their working routine.

The anti-virus tool developed is to be used in the Windows 95/98/NT operating system platforms to warn any user of possible macro viruses.

As a result, this will appeal to companies and home users that share and read documents originated elsewhere. The Internet medium is suitable to distribute the application to a British audience until improvements are made that allow international use with different language versions of Word.

- The problems to be solved

Problem 1 - Information awareness:

Where there is lack of information awareness, the wrong decisions are made that can jeopardise valuable company time and data in the event of a virus.

The project aims to inform support staff about the risks involved with computer viruses, and how to limit the damage to valuable work data.

A guideline for preventative attack in a company anti-virus policy solves the mystery of how to go about virus protection with practical examples.

Problem 2 - Anti-virus tool:

The design of a word document virus scanner makes the project challenging and useful. It is directed towards any company that share their work via

E-mail, networks and disk, safeguarding word document distribution. It will examine a document and warn the user of suspicious macro names used by these viruses. On user request, it will attempt to disable the virus macrocode.

4. 	Breakdown of tasks

Task Duration Description

A 5 Days Find the history of the computer virus

B 5 Days Download viruses and info then categorise

C 3 Days Download virus scanners & test features / use

D 10 Days Research & create anti-virus policy

E 5 Days Research & analyse macro virus workings

F 5 Days Design word anti-virus tool structure

G 15 Days Find reusable pre-written code modules

H 20 Days Design & code interface and engine

I 3 Days Speed up the file scanning routines

J 5 Days Test scanner with live viruses & present results

K 5 Days User documentation

L 2 Days Technical documentation (code comments)

M 6 Days Help file design & implementation

N 1 Day Integrate help files into program & test

O 5 Days Network virus disaster prevention

P 5 Days Locate available anti-virus training seminars

Q 5 Days URL links and book titles to further knowledge

R 30 Days Project dissertation from notes & references

5.	Project Deliverables

# Guidelines for a company anti-virus policy

# Design anti-virus tool GW-Scan with pseudo code

# Implementation of code using Visual Basic 5 &

# Technical Documentation to show internal program workings and structures

# Testing GW-Scan with analysis of results

# User Documentation to allow a novice user to detect and remove word viruses

# User Documentation in Help File Format

# Project Dissertation

6.	Requirements

Hardware requirements –	Windows 95/98/NT PC

Software requirements -	Visual Basic 4 & 5

Office 4.3, 95, 97, 2000 (word versions)

Large collection of word Virii

Large collection of executable Virii

Dr Solomon’s Anti-Virus Toolkit

Mcafee Anti-Virus 3 (trial version)

Norton Anti-Virus 5 (trial version)

Microsoft Project 4.1 For Win95

# Access to the Internet (Web, Newsgroups and E-mail)

# Access to project supervisor

7.	Project Plan

Gantt chart of Corporate Anti-Virus from Oct 98 to Apr 99

# You can open the gantt chart with MS-project by double clicking:

8.	Signatures

Signature				Date

| Student: |  |  |
| --- | --- | --- |
| Project Supervisor: |  |  |